Client Telemetry Project - System Test Plan

Version 1.0

Prepared by:

- Sabrina Akter

- Shengyang Dong

- Junkai Ge

- Manish Gurung

- Geri Koka

- Guanxin Zheng

Drexel University
April 2026

Table of Contents

1. Introduction	2

2. Scope	3

2.1 In Scope	3

3. Testing Approach	5

3.1 Unit Testing	5

3.3 System Testing	8

3.4 User Interface (UI) Testing	10

4. Test Environment	14

5. Test Cases	15

6. Testing Schedule and Responsibilities	19

7. Risks and Assumptions	20

1. Introduction

This document defines the testing strategy for the Vanguard Client Telemetry AI System. The system is a synthetic data-driven prototype designed to detect user frustration by analyzing telemetry data and visualizing insights in a dashboard.

The system consists of three main phases:

- Phase 1: Telemetry Data Generation (Playwright + Matomo-style logging)

- Phase 2: Feature Engineering & Frustration Scoring (Python + AWS/SageMaker)

- Phase 3: Dashboard & Visualization (React + Flask APIs)

The goal of testing is to validate that the full pipeline works end-to-end:

Data Generation → Feature Processing → Scoring → Dashboard Display → Alerts

# 2. Scope

## 2.1 In Scope

The following system components and functionalities will be tested across all three phases of the pipeline to ensure correctness, consistency, and successful integration.

Phase 1 – Telemetry Data Generation & Pipeline

Phase 2 – Feature Engineering & Frustration Scoring

Phase 3 – Dashboard & Visualization

Testing will validate that processed data is correctly retrieved, displayed, and synchronized across all dashboard components.

Specifically:

- Session Detail Page

  - Verify that all session-level data is displayed correctly:

    - metadata (timestamp, status, events)

    - aggregated metrics

    - behavior metrics

    - prediction results (score + severity)

- Metrics Display (Aggregated + Behavioral)

  - Confirm that all displayed values match backend/API responses

  - Ensure correct formatting (e.g., seconds vs milliseconds)

- Cross-Page Data Consistency

  - Ensure session data is consistent across dashboard views (detailed validation covered in Section 3.5)

- Alerts & Queue Functionality

  - Verify that sessions are correctly sorted and filtered based on severity (High → Low) and timestamp

  - Ensure high-frustration sessions appear in alerts

- Admin Page (Overview & Feedback)

  - Verify session selection and metadata display

  - Validate severity override functionality

  - Validate comment/feedback input

  - Ensure override actions (save/clear) work correctly

- Auto-Refresh Behavior

  - Ensure the dashboard updates when new data is available

- Handling Missing or Incomplete Data

  - Ensure the system handles missing fields gracefully

  - Validate fallback behavior (e.g., default values, “N/A”, or placeholders)

- Event Timeline (If Implemented)

  - Validate that raw events are:

    - correctly grouped by session

    - ordered by timestamp

  - Ensure fields such as event type and route are displayed correctly

2.2 Out of Scope

The following items are not included in the scope of this testing effort, as the system is a prototype and focuses on core functionality rather than production readiness:

- Real Vanguard Client Data

  - The system uses synthetic telemetry data only. No testing is performed on real or sensitive client data.

- Production Deployment & Infrastructure

  - Testing does not include deployment to a production environment or validation of production-level infrastructure (e.g., load balancing, scalability in cloud environments).

- Performance and Scalability Testing

  - The system is not evaluated for high-volume performance (e.g., millions of sessions, real-time streaming at scale).

  - Stress testing and load testing are out of scope.

- Authentication and Security Mechanisms

  - User authentication, authorization, and data security (e.g., encryption, access control) are not implemented or tested in this prototype.

- Real-Time Ticket Routing / Agent Integration

  - While the dashboard simulates alerts and queue behavior, no actual integration with customer support systems or real agent routing is implemented or tested.

# 3. Testing Approach

## 3.1 Unit Testing

Unit testing focuses on validating individual components of the system in isolation to ensure they function correctly before integration with other modules.

The following components will be tested:

Metric Calculations

- Verify correctness of computed metrics derived from telemetry data, including:

  - event_count

  - page_view_count

  - session_duration_ms

  - total_dwell_ms

  - avg_inter_event_gap_ms

- Ensure:

  - Values are accurately calculated from raw input data

  - No incorrect defaults (e.g., unintended zeros) are returned

  - Proper handling of missing or null values

Severity Classification Logic

- Validate the logic used to map frustration scores to severity levels:

  - Low

  - Medium

  - High

- Ensure:

  - Correct thresholds are applied consistently

  - Edge cases (e.g., boundary values) are handled properly

  - Output format matches expected values used by the dashboard

API Response Structure

- Verify that backend API endpoints return correctly structured JSON responses

- Specifically test:

  - /api/sessions

  - /api/sessions/<session_id>

  - /api/sessions/<session_id>/metrics

- Ensure:

  - All required fields are present (e.g., sessionId, metrics, timestamps)

  - Data types are correct (e.g., integers, floats, strings)

  - Responses match the format expected by the frontend

3.2 Integration Testing

Integration testing focuses on validating the interaction between different system components to ensure that data flows correctly across all phases of the pipeline.

Given the multi-phase architecture of the system, the following integrations will be tested:

Phase 1 → Phase 2 Integration (Data Generation → Feature Processing)

Objective:

Ensure that raw telemetry data generated in Phase 1 is correctly consumed and transformed into structured feature data in Phase 2.

What to Validate:

- NDJSON event logs are successfully read during preprocessing

- Events are correctly grouped by sessionId

- Raw events are accurately converted into feature metrics such as:

  - event_count

  - page_view_count

  - session_duration_ms

  - total_dwell_ms

- No data loss occurs during transformation

- Output feature files are correctly saved and accessible (e.g., in S3)

Phase 2 → Phase 3 Integration (Feature Processing → Dashboard)

Objective:

Ensure that processed feature data is correctly retrieved by the backend and displayed in the dashboard.

What to Validate:

- Backend API correctly loads the latest feature file

- Feature data is properly matched to sessionId

- Metrics displayed in the dashboard match the values in the feature dataset

- Data formatting is correct (e.g., milliseconds converted to seconds where needed)

- No mismatches between backend data and frontend display

Predictions → UI Integration (Model Output → Visualization)

Objective:

Ensure that model predictions (frustration score and severity) are correctly linked and displayed in the dashboard.

What to Validate:

- Predictions are correctly matched to the corresponding sessionId

- Frustration scores are displayed accurately

- Severity levels (Low / Medium / High) match the scoring logic

- No inconsistencies between:

  - prediction data

  - feature data

  - session metadata

End-to-End Data Flow Validation (Full Pipeline)

Objective:

Validate that the complete pipeline—from data generation to dashboard visualization—works correctly as a unified system.

What to Validate:

- A generated session in Phase 1 appears in the dashboard (Phase 3)

- Corresponding features and predictions are correctly attached

- All components (data → features → predictions → UI) remain synchronized

- The latest run data is consistently reflected across all dashboard views

## 3.3 System Testing

System testing validates the complete system as a whole by ensuring that all components across Phase 1, Phase 2, and Phase 3 function correctly together as an integrated pipeline.

As outlined in the project plan, system-level testing is performed to verify the full workflow from telemetry data generation to dashboard visualization.

Full Pipeline Execution

Objective:

Ensure that the entire pipeline executes successfully from start to finish.

What to Validate:

- Telemetry data is generated in Phase 1

- Data is processed into features and predictions in Phase 2

- Processed data is successfully retrieved and displayed in the dashboard (Phase 3)

- No failures occur at any stage of the pipeline

Dashboard Reflects Latest Run Data

Objective:

Ensure that the dashboard always displays the most recent available dataset.

What to Validate:

- Backend correctly identifies and loads the latest prediction and feature files

- Dashboard updates when new data is generated

- No stale or outdated data is shown after refresh

Session Data Accuracy

Objective:

Ensure that each session displayed in the dashboard contains correct and consistent data.

What to Validate:

- Session-level metrics (event count, dwell time, duration, etc.) are accurate

- Frustration score and severity are correctly associated with each session

- Data is correctly displayed across dashboard views (detailed consistently validation covered in Section 3.5)

Admin Functionality

Objective:

Ensure that admin override and feedback features function correctly within the system.

What to Validate:

- Selected session data is correctly displayed in Admin view

- Override severity updates correctly

- Comments can be added without errors

- Override actions (save/clear) behave as expected

Alerts and Queue Functionality

Objective:

Ensure that high-frustration sessions are correctly identified and prioritized.

What to Validate:

- Sessions with high severity appear in the Alerts view

- Queue is sorted by severity (High → Medium → Low), and within each severity level, sorted by timestamp (most recent first)

- Filtering logic correctly separates low, medium, and high severity sessions

System Reliability and Stability

Objective:

Ensure the system behaves reliably under normal usage conditions.

What to Validate:

- Dashboard loads without errors

- API requests return valid responses

- System operates reliably under normal usage conditions

## 3.4 User Interface (UI) Testing

UI testing focuses on validating that the dashboard correctly presents data to the user in a clear, accurate, and user-friendly manner. This includes verifying that all displayed information matches backend data and is properly formatted for interpretation.

This section primarily covers the Session Detail page and related dashboard views, which were developed and tested as part of Phase 3.

Session Detail Page Correctness

Objective:

Ensure that all session-level information is accurately displayed in the Session Detail view.

What to Validate:

- Session metadata is correctly shown:

  - sessionId

  - timestamp

  - event count

- Frustration score and severity are displayed correctly

- All sections (metadata, metrics, behavior metrics) load without errors

- Navigation between sessions works as expected

Metrics Consistency

Objective:

Ensure that all metrics displayed in the UI match the values returned by the backend API.

What to Validate:

- Metrics displayed in the UI correctly reflect backend-provided values

Proper Data Formatting

Objective:

Ensure that all values are presented in a clear and readable format.

What to Validate:

- Time-based metrics are correctly converted:

  - milliseconds → seconds where appropriate

- Numerical values are displayed with appropriate precision

- Labels and units (e.g., seconds, counts) are clear and consistent

- Values are easy to interpret for end users

Handling Missing or Incomplete Data

Objective:

Ensure the UI handles missing or unavailable data gracefully without errors.

What to Validate:

- Missing fields (e.g, scenario, event timeline) do not break the UI

- Default values (e.g., “—” or 0) are displayed where appropriate

- Sections with no data (e.g., event timeline) show a clear message instead of failing

- The dashboard remains fully functional even with partial data

Admin Page UI Validation

Objective:

Ensure that the Admin interface correctly displays data and allows user interaction.

What to Validate:

- Session dropdown loads correctly

- Selected session information is displayed accurately

- Override severity dropdown functions properly

- Comment input field accepts user input

- Buttons (Save Override, Clear Override) respond correctly

3.5 Data Consistency Testing

Data consistency testing focuses on ensuring that all dashboard views display accurate and synchronized data across the system. This is a critical requirement identified in the project schedule, where validating consistency across all pages is a key responsibility.

The goal of this testing is to ensure that a given session displays the same data regardless of where it is viewed in the dashboard.

Consistency Across Dashboard Views

Objective:

Ensure that the same session displays identical data across all dashboard components.

What to Validate:

- A selected sessionId shows consistent values across:

  - Sessions page

  - Alerts page

  - Queue page

  - Session Detail page

  - Admin page

- Key fields remain identical across views:

  - frustration score

  - severity

  - timestamp

  - event count

- No discrepancies exist between summary views and detailed views

- Any overridden severity in Admin view is reflected consistently across all pages

Backend and UI Data Alignment

Objective:

Ensure that data displayed in the UI matches the data returned by backend API endpoints.

What to Validate:

- Values shown in the dashboard match API responses from:

  - /api/sessions

  - /api/sessions/<sessionId>

  - /api/sessions/<sessionId>/metrics

- Data types and values are consistent (e.g., integers, floats, timestamps)

- No transformation errors occur between backend and frontend

Data Synchronization Across Views

Objective:

Ensure that all dashboard views display synchronized data within the same system state.

What to Validate:

- Data remains consistent across views during navigation and refresh

- No discrepancies appear between ages at any given time

Session Data Integrity

Objective:

Ensure that all data sources are correctly linked using sessionId.

What to Validate:

- Each session displays only its own corresponding data

- No cross-session data mixing occurs

Consistency of Missing Data Representation

Objective:

Ensure that missing data is handled uniformly across all pages.

What to Validate:

- Missing data is represented consistently across all views

# 4. Test Environment

The system is tested in a local development environment with integration to cloud-based data storage and model services. The following components and tools are used during testing:

Frontend Environment

- Framework: React.js

- Execution: Runs locally using a development server (e.g., npm run dev)

- Access: Web browser (localhost)

- Purpose:

  - Displays dashboard views (Sessions, Alerts, Queue, Session Detail)

  - Renders aggregated and behavioral metrics

  - Handles user interaction and navigation

Backend Environment

- Framework: Flask (Python)

- Execution: Runs locally (e.g., python server.py)

- Purpose:

  - Provides REST API endpoints (e.g., /api/sessions, /api/sessions/<id>/metrics)

  - Retrieves and processes data from S3

  - Ensures correct mapping between sessions, features, and predictions

Data Source

- Storage: AWS S3

- Data Types:

- Purpose:

Model Environment

- Platform: AWS SageMaker

- Purpose:

Testing Tools

- Web Browser (e.g., Chrome):

  - Used to interact with the dashboard UI

  - Validate correct rendering and behavior

- Terminal Logs:

  - Monitor backend execution and debug issues

  - Verify data loading and processing steps

- Browser Developer Tools (Console & Network Tab):

  - Inspect API requests and responses

  - Validate data consistency between frontend and backend

  - Debug UI and integration issues

# 5. Test Cases

The following test cases are designed to validate the functionality, integration, and correctness of the Client Telemetry system across all phases.

| Number: 1 |  | ID: SESSION_DATA_LOAD |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Session Data Loads Correctly |  |  |  |
| Description: | Verify that session data is correctly loaded and displayed in the Session Detail page. |  |  |  |
| Pre-condition | Backend server is running and session data exists in S3. |  |  |  |
| Action(s)/Steps: | - Open dashboard - Navigate to Sessions page - Click on a session |  |  |  |
| Post-conditions: | sessionId, timestamp, event count, and score are displayed correctly with no missing values |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 2 |  | ID: AGG_METRICS_ACCURACY |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Aggregated Metrics Accuracy |  |  |  |
| Description: | Verify that aggregated metrics displayed in the UI match backend API values. |  |  |  |
| Pre-condition | Session data with computed metrics exists. |  |  |  |
| Action(s)/Steps: | - Open Session Detail page - Open browser dev tools → Network tab - Compare API response with UI values |  |  |  |
| Post-conditions: | event_count, total_dwell_ms, and session_duration_ms match exactly between API and UI |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 3 |  | ID: BEHAVIOR_METRICS_DISPLAY |  | Priority: Medium |
| --- | --- | --- | --- | --- |
| Title: | Behavior Metrics Display |  |  |  |
| Description: | Verify that behavioral metrics are displayed correctly in the dashboard. |  |  |  |
| Pre-condition | Feature data exists for selected session. |  |  |  |
| Action(s)/Steps: | - Open Session Detail page - Locate Behavior Metrics section |  |  |  |
| Post-conditions: | page_view_count, unique_route_count, rage_click_count, and flow_success_count are displayed correctly |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 4 |  | ID: PREDICTION_MAPPING |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Prediction Mapping Correctness |  |  |  |
| Description: | Verify correct pairing between sessionId, feature data, and prediction results. |  |  |  |
| Pre-condition | Predictions and feature data exist for sessions. |  |  |  |
| Action(s)/Steps: | - Open Session Detail page - Check sessionId - Compare with prediction and feature data |  |  |  |
| Post-conditions: | No mismatches between sessionId, feature data, and prediction results |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 5 |  | ID: DATA_CONSISTENCY |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Data Consistency Across Dashboard Pages |  |  |  |
| Description: | Verify that the same session displays identical data across all dashboard views. |  |  |  |
| Pre-condition | Session appears in multiple dashboard views. |  |  |  |
| Action(s)/Steps: | - Open Sessions page - Open Alerts page - Open Queue page - Open Session Detail page |  |  |  |
| Post-conditions: | Same values (score, severity, timestamp, event count) appear across all pages |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 6 |  | ID: MISSING_DATA_HANDLING |  | Priority: Medium |
| --- | --- | --- | --- | --- |
| Title: | Missing Data Handling |  |  |  |
| Description: | Verify that missing or incomplete data is handled properly in the UI. |  |  |  |
| Pre-condition | Session contains missing fields (e.g., scenario). |  |  |  |
| Action(s)/Steps: | - Load session with missing data - Observe UI behavior |  |  |  |
| Post-conditions: | UI does not crash and displays fallback values (e.g., “—” or 0) |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 7 |  | ID: AUTO_REFRESH |  | Priority: Medium |
| --- | --- | --- | --- | --- |
| Title: | Auto-Refresh and Latest Data Loading |  |  |  |
| Description: | Verify that dashboard loads latest data after new data is generated. |  |  |  |
| Pre-condition | New data is uploaded to S3. |  |  |  |
| Action(s)/Steps: | - Generate new telemetry data - Refresh dashboard |  |  |  |
| Post-conditions: | Latest run data is displayed and no stale data appears |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 8 |  | ID: END_TO_END_PIPELINE |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | End-to-End Pipeline Validation |  |  |  |
| Description: | Verify that the full pipeline works from data generation to dashboard display. |  |  |  |
| Pre-condition | All phases are available and runnable. |  |  |  |
| Action(s)/Steps: | - Generate telemetry data (Phase 1) - Run preprocessing (Phase 2) - Load dashboard (Phase 3) |  |  |  |
| Post-conditions: | Data flows correctly across all phases and appears in the dashboard |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 9 |  | ID: ALERT_QUEUE_LOGIC |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Alerts and Queue Functionality |  |  |  |
| Description: | Verify that sessions are correctly classified and displayed in Alerts and Queue views, and that the Queue is sorted by severity and timestamp. |  |  |  |
| Pre-condition | Sessions with varying severity exist. |  |  |  |
| Action(s)/Steps: | - Open Alerts page - Open Queue page - Observe ordering of sessions in Queue |  |  |  |
| Post-conditions: | High severity sessions appear in Alerts, and Queue is sorted (High → Medium → Low), and within each severity level, sorted by timestamp (most recent first) |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 10 |  | ID: EVENT_TIMELINE |  | Priority: Low |
| --- | --- | --- | --- | --- |
| Title: | Event Timeline Display |  |  |  |
| Description: | Verify that raw events are correctly displayed in the event timeline. |  |  |  |
| Pre-condition | Raw event data exists and timeline is implemented. |  |  |  |
| Action(s)/Steps: | - Open Session Detail page - Scroll to Event Timeline |  |  |  |
| Post-conditions: | Events are frouped by sessionId and ordered by timestamp |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 11 |  | ID: ADMIN_PAGE_DISPLAY |  | Priority: Medium |
| --- | --- | --- | --- | --- |
| Title: | Admin Page Displays Session Data |  |  |  |
| Description: | Verify that selecting a session in the Admin page displays correct metadata. |  |  |  |
| Pre-condition | Dashboard is running and sessions exist. |  |  |  |
| Action(s)/Steps: | - Open Admin tab - Select a session from dropdown |  |  |  |
| Post-conditions: | Session ID, severity, score, and timestamp display correctly |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 12 |  | ID: ADMIN_OVERRIDE_SEVERITY |  | Priority: High |
| --- | --- | --- | --- | --- |
| Title: | Override Severity Works Correctly |  |  |  |
| Description: | Verify that an admin can override the model’s severity value. |  |  |  |
| Pre-condition | Session is selected in Admin page. |  |  |  |
| Action(s)/Steps: | - Select a session - Change override severity (e.g., LOW → HIGH) - Click “Save override” |  |  |  |
| Post-conditions: | Now severity is saved and reflected correctly |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 13 |  | ID: ADMIN_COMMENT |  | Priority: Low |
| --- | --- | --- | --- | --- |
| Title: | Admin Comment Input Works |  |  |  |
| Description: | Verify that admin can add comments when overriding severity. |  |  |  |
| Pre-condition | Session selected. |  |  |  |
| Action(s)/Steps: | - Enter text in comment box - Click “Save override” |  |  |  |
| Post-conditions: | Comment is saved without errors |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

| Number: 14 |  | ID: ADMIN_CLEAR_OVERRIDE |  | Priority: Low |
| --- | --- | --- | --- | --- |
| Title: | Clear Override Functionality |  |  |  |
| Description: | Verify that clearing override resets values. |  |  |  |
| Pre-condition |  |  |  |  |
| Action(s)/Steps: | - Apply override - Click “Clear override” |  |  |  |
| Post-conditions: | Override is removed and original values restored |  |  |  |
| Created by: | Geri Koka |  | Created on: | 04/19/2026 |
| Tested by: |  |  | Tested on: |  |
| Test Status: |  |  |  |  |

# 6. Testing Schedule and Responsibilities

# 7. Risks and Assumptions